# Weapons and simple AI

Move in direction of improving visual clarity for player, and giving him a bit more variety in combat.

## Visual improvements

Improve graphics with weapons. Each unit can carry a weapon. Keep in mind, units can swap weapons and have a lot of them.

## Gameplay improvements

### Weapons

Units can carry different weapons.
Equipped weapons give units different bonuses in stats or effects.

At beginning allow player to pick weapons for unit for the whole combat. Enemy units receive random or specific weapon.

### Units

HP bars for all units and bosses.

### Buying

Allow player to periodically buy strong unit or spell that affects all enemy units, as 1 time use free ability. Unit doesn’t respawn.

### AI

Enemy units get some change in behavior. Spice it up with some simple random AI.

# Followup
Completed: 100%
Time: 6 working days. 2.6.2020 – 7.6.2020
All features: 20
Planned features: 12 (60%)
Unplanned features: 6 (40%)
Unplanned changes: 1(5%) (maybe 1 or 2 more)
Bugfixes: 1 (5%) (there should be way more)

Opinion:
Satisfied with efficiency of this system. Aim to reduce unplanned features and effeciency around changes.
## Playtesting
Core of the game: command and upgrade units into specialized roles to beat the opposition.
Playability: play once, max twice. 1 minute.
- Increase playability to 5 minutes.

- Upgrades are a miss in usability. And they are hard to upgrade at the moment with all the swapping.
- Sending units or spells seems like a requirement for fun. Something is happening constantly.
- Basic commanding of units feels too straight forward. >> micro and macro
It would be nice to have more mini target objectives, to command units between them.
Like money or exp pickup pockets or rally points.
Maybe enemies could have turrets, to make the game a bit more difficult and upgrades more meaningful.
Labyrinths? Map and choke points.

- Choosing isn’t that meanigful. >> small scope balance
Current weapons don’t offer that much variety to make it worth trying other stuff to organize team composition. Axe vs bow.
Increasing range from weapons.
Tactics are wonky. They could provide bonuses. Base: +dmg vs building ignore slows. Attack: 30% speed. Base: Reduce dmg 50%
Upgrades offer too many choices for too many units and are always present. They would be better as kill exp based. And hidden until level up. Might be a good idea to automate to csv it too.

- Turn gameplay around from defender – attacker to only defender.

- More balancing different effects layered from different mechanics >> complexity
Defender and offensive split mechanics. 2 - 2 atk, base, def, heal
Stuff like food, satisfaction could be a bunch of meters that your units would need to have great combat efficiency.
Attributes like elemental resistances, or clothing like armor to reduce damage. And their counters.